File ID: BORE003b.doc

_____________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

CRTC INTERCONNECTION STEERING COMMITTEE

REPORT to the CRTC

By

INDUSTRY SUB-GROUP

Order & Billing

Consensus Report

________________________________________________________________

TITLE:	 Industry Standard Service Intervals – Connecting Trunks and CCS7 Links

________________________________________________________________

________________________________________________________________

DATE:		October 23, 1998

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

Consensus Report to the CRTC

Task ID(s):		BOTF003

Task Name(s):	Industry Standard Service Intervals

Task Description(s):

Conclusions: An ad hoc task force was set up several months ago to resolve Dispute BODI001.  At the last meeting, the task force reached consensus on the issues described below.  Since these were the final elements of the dispute that remained to be resolved, it would now be appropriate for the CRTC to grant formal recognition to the consensus described below and to close Dispute BODI001.

CCS7 Link Interval

The parties at the Service Interval Task Force agreed that CCS7 links are not ordered on a regular or frequent basis and that the process to provision CCS7 links is an iterative one.  Historically, carriers have negotiated “in service” dates for CCS7 links based on an implementation plan developed jointly between carriers.  In light of this, agreement was reached at the service interval task force that the interval for provision of CCS7 links will be negotiated between interconnecting carriers on an Individual Case Basis (ICB).  To facilitate understanding of the ordering and provisioning process, a generic model of a joint implementation plan for CCS7 links will be inserted into the Canadian Local Ordering Guide  (C-LOG) with accompanying language explaining the process.

Interconnection Trunk Interval

The parties at the service interval task force agreed that existing ILEC intervals for the turn-up of interconnecting trunks (20 business days where facilities exist and 35 business days where facilities are required) are appropriate in a “steady state” once interconnecting carriers can produce reasonably accurate demand forecasts.  The parties also agreed that until reasonably accurate forecasts can be produced based on historic trends, there will be a need for interconnecting carriers to closely monitor traffic patterns and accommodate requests for expedited provisioning based on “spikes” in demand that cannot be accounted for in early forecasts.  Language to this effect, as well as the intervals themselves will be added to the C-LOG.  Practical experience with this approach will be discussed during the review of all industry standard service intervals scheduled for October 1998.

Further Activities:

OBSWG will incorporate all the industry standard service intervals and associated narrative into the C-LOG before the next release.  OBSWG will begin its review of all industry standard service intervals in October 1998.

Recommendation:

On behalf of the service interval task force, OBSWG recommends that the Commission accept this and all previous consensus reports regarding industry standard service intervals and close Dispute BODI001.

Ad Hoc Team Participation:		OBSWG Participation:

Marian Hearn, Stentor			Chair: Gord Potter, MetroNet

Jean-Francois Leger, Stentor			Marian Hearn, Stentor

Jacques Sarrazin, Stentor			John Baker, BCTEL

Terry Connolly, BCTEL			Sam Glazer, Bell Canada

Karen O’Brien, Bell Canada			Jordan Kendall, MetroNet

Gary Cerantola, TELUS			Chris Sprague, NbTel

Reg Bacchiochi, Sprint Canada		Barbara Charron, Mobility

Graham Mills, Sprint Canada			Pascale Lecroix, Videotron

Bob Nixon, Fonorola				Daniel Sin, Sprint Canada

Rick Varsava, Telco Plus			Otto Freund, Bellcore

Sue Harrison, MetroNet			Dave Jarrett, Optel

Jordan Kendall, MetroNet			Delilah Moysich, AT&T

Noelle McKinley, telus